Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 SEPTEMEBER 2026 |
| --- | --- |
| Team ID | SWTID-2026-113 |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for the application using my name, email and password. | 2 | High | Kishore D |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log into the application using my registered email and password. | 2 | High | Kishore D |
| Sprint-2 | FAQ Management | USN-3 | As a user, I can view the list of frequently asked questions and their answers. | 2 | High | Kishore D |
| Sprint-1 | FAQ Management | USN-4 | As an authorized user, I can create a new FAQ with a question, answer, and category. | 3 | High | Kishore D |
| Sprint-1 | FAQ Management | USN-5 | As an authorized user, I can update an existing FAQ with the latest question, answer, and category. | 1 | Medium | Kishore D |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 2 Days | 23 Sep 2026 | 24 Sep 2026 | 20 | 24 Sep 2026 |
| Sprint-2 | 8 | 2 Days | 24 Sep 2022 | 26 Sep 2022 | 20 | 26 Sep 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts